# Chapter 11: Installation and Evaluation

# Introduction

## Installation and evaluation completes the systems implementation phase

## The new system is now ready to be used

## Remaining tasks

### Prepare an operational environment and install the new system

### Provide training for users, IS staff, and managers

### Perform file conversion and system changeover

### Carry out post-implementation evaluation

### Present a final report to management

# Operational and Test Environments

## Test environment

### Programmers and analysts use the test environment to develop and maintain programs

## The test environment contains copies of

### Programs

### Procedures

### Test data files

## Operational environment

### Also called the production environment

### Access is limited to information system users

### IS staff enter the production environment only to correct problems or perform authorized work

### Live, actual data is used

### All changes must be verified and user approval obtained

## Preparation of the operational environment

### Examine all system components that affect system performance

#### Hardware and software configurations

#### Operating system programs and utilities

#### Network resources

### Check all communications features, both before and after loading programs

### Include network specifications in documentation

# Training

## A training plan should be considered
early in the systems development process

## Specific training is necessary for

### Users

### Managers

### IS department staff members

## Vendor training

### If hardware or software is purchased outside, vendor training should be considered

### Many vendors offer free or nominal cost training for customers

### Vendor training can be performed at the vendor’s site or at the customer’s location

### Vendor training often provides the best return on training dollars

## Outside training resources

### If vendor training or internal training is impractical, outside trainers or consultants can be used

### Outside training generally is not practical for in-house developed systems

### Many sources of training information exist

#### Consultants

#### Universities

#### Information management organizations

#### Industry associations

## In-house training

### IS staff and user departments usually share responsibility for developing and conducting training for in-house systems

### Training techniques can include many techniques and training aids, including multimedia, demonstrations, videotapes, and charts

### Some guidelines to consider

#### Train people in groups, with separate programs for distinct groups

#### Select the most effective place for training

#### Provide for learning by hearing, seeing, and doing

#### Prepare a training manual

#### Develop interactive tutorials and training tools

#### Rely on previous trainees

#### When training is complete, conduct a full-scale simulation for users to gain experience and confidence

# File Conversion

## File conversion can take place after the operational environment is established and training has been performed

## Issues to consider

### Automated conversion techniques

### Methods of exporting data to the new system

### Programs designed to extract and convert data

### Controls required to protect vulnerable data

### Verification of results by users

# System Changeover

## System changeover puts the new system online and retires the old system

## Four typical approaches exist

### Direct cutover

### Parallel operation

### Pilot operation

### Phased changeover

## Each approach involves different cost and risk factors

## Direct cutover

### With direct cutover, changeover from the old system to the new system occurs immediately, as the new system becomes operational

### Cost is relatively low because only one system is in operation

### Risk is relatively high because there is no backup option

### Timing is an important factor for systems that have periodic processing cycles

## Parallel operation

### With parallel operation, both the new and the old systems operate fully for a specified period

### Data is input to both systems, and results can be verified

### Cost is relatively high, because both systems operate for a period of time

### Risk is relatively low, because results can be verified and a backup option exists

### Method is impractical if the systems are dissimilar or cannot be supported together

## Pilot operation

### With pilot operation, both the new and the old systems operate, but only at a selected location, called a pilot site

### The rest of the organization continues to use the old system

### Cost is relatively moderate, because only one location runs both systems

### Risk also is relatively moderate, because the new system is installed only at the pilot site and the risk of failure is reduced

## Phased changeover

### With phased changeover, the system is implemented in stages, or modules across the organization

### Phased changeover gives part of the system to entire organization

### Cost is relatively moderate, because the system is implemented in stages, rather than all at once

### Risk also is relatively moderate, because the risk is limited to the module being implemented

# Post-Implementation Evaluation

## After the system is operational, two main tasks must be performed

### Post-implementation evaluation

### Final report to management

## Post-implementation evaluation feedback

### Includes various areas

#### Accuracy, completeness, and timeliness of output

#### User satisfaction

#### System reliability and maintainability

#### Adequacy of system controls and security

#### Hardware efficiency/platform performance

#### Effectiveness of database implementation

#### Performance of the IS team

#### Completeness and quality of documentation

#### Quality and effectiveness of training

#### Accuracy of cost-benefit estimates and development schedules

## A post-implementation evaluation is based on fact-finding methods similar to techniques used during the systems analysis phase

## Ideally, post-implementation evaluation should be performed by people who were not involved in the development process

### Usually done by IS staff and users

### Internal or external auditors often are involved

# Final Report to Management

## Report contents

### 1.  Final versions of all system documentation

### 2.  Planned modifications and enhancements to the system that have been identified

### 3.  A recap of all systems development costs and schedules

### 4.  A comparison of actual costs and schedules to the original estimates

### 5.  The post implementation evaluation, if it has been performed