# Chapter 2 Preliminary Investigation

# Introduction

## Systems planning tasks

### Examine the systems request

### Conduct a preliminary investigation

### Determine whether further development is warranted

## Systems planning topics

### Why and how systems projects originate

### Objectives and scope of the preliminary investigation

### Fact-finding tasks

### Activities that complete the systems planning phase

# The Strategic Planning Process

## Describes a company’s reason for existing and plan for the future

## Begins with a mission statement that sets forth an overall purpose and direction for stakeholders

## Examples of mission statements

### Federal Express

### Toshiba International Corporation

### Keyport Life Insurance Company

## Stakeholders are people affected by the company’s performance

## Stakeholders include:

### Customers

### Employees

### Suppliers

### Stockholders

### Members of the community

## The impact of technology

### Rapid expansion of information technology is creating entirely new industries, such as

#### E-commerce

#### Online stock trading

### Change will be constant

#### Global competition

#### Rapidly changing markets

#### Explosive growth of information technology

# Information Systems Projects

## Starting point is a systems request

## Reasons for systems projects

### Improved service

### Better performance

### More information

### Stronger controls

### Reduced cost

## Sources of systems projects

### User requests

### Top-management directives

### Existing systems

### Information systems department

### External factors

## Request form and procedure

### Streamlines the process

### Ensures consistency

### Must be easy to understand and use

### Must include clear instructions

# Evaluation of Systems Requests

## Responsibility for evaluating systems requests

### A group of key managers and users

#### Systems review committee

#### Steering committee

#### Computer resources committee

#### Computer policy committee

### A single individual

#### Typical in smaller companies

#### Must consult with users & managers

## Evaluation of projects

### Systems review committee tasks:

#### Evaluate requests

#### Set priorities

#### Assess feasibility

## Overview of feasibility

### Feasibility study uses three main yardsticks:

#### Operational feasibility

#### Technical feasibility

#### Economic feasibility

### Operational feasibility

#### Is the system a practical and effective approach?

### Operational feasibility depends on:

#### Management and user support

#### User involvement in planning

#### Impact on performance, customers, and company image

#### Reasonable schedules

### Technical feasibility

#### Does the organization have resources to develop/purchase and operate the system?

### Technical feasibility depends on:

#### Technical expertise within the organization

#### Availability of necessary equipment

#### Hardware and software reliability

#### Adequate performance that will meet specifications

#### Capacity for future needs/projected growth

### Economic feasibility

#### Do the projected benefits outweigh the estimated costs of development, installation, and operation?

### Economic feasibility depends on:

#### Costs — one time and continuing costs

#### Benefits — tangible and intangible benefits

#### Timing of various costs and benefits

#### Cost of not developing the system

## Determining feasibility

### First step is a determination of feasibility

### Goal is to identify nonfeasible projects as soon as possible

### Feasibility can change over time

#### Nonfeasible projects can be resubmitted

#### Initially feasible projects can be rejected later

### Criteria used to evaluate systems requests

#### Reduce costs

#### Increase revenue

#### Produce more information or better results

#### Serve customers and the organization better

#### Reasonable time frame and lasting results

#### Resources available

#### Necessary or discretionary

#### Tangible or intangible factors

# Preliminary Investigation Objectives

## Purpose

### To decide whether to continue the project

## Objectives for a preliminary investigation

### 1. Understand the problem

### 2. Define the project scope and constraints

### 3. Identify the benefits

### 4. Estimate the time and costs

### 5. Report to management

## Understand the problem

### Identify the true nature of the problem and the reason for the systems request

### Stated problem may not be the real problem

### Clear statement defines the investigation scope

## Define the project scope and constraints

### Project scope

#### Define the range or extent of the project

#### Set project boundaries

### Constraints

#### Identify conditions, restrictions, or requirements

##### Present vs. future

##### Internal vs. external

##### Mandatory vs. desirable

## Identify the benefits

### Tangible benefits

#### Can be stated in dollars

#### Based on increased revenue or reduced cost

### Intangible benefits

#### Difficult to measure in dollars

#### Can involve job satisfaction or company image

## Estimate the time and costs

### Determine what information is needed

### Identify the sources of information

### Decide whether to use interviews, if so how many, and what time needed

### Decide whether to use surveys, if so who to complete it, and what time needed

### Estimate the cost of gathering, analyzing, and reporting the information to management

## Report to management

### Final task in the preliminary investigation

### Key elements

#### Evaluation of systems request

#### Estimate of costs and benefits

#### Recommendations

# Preliminary Investigation Steps

## Steps in a preliminary investigation

### 1. Obtain authorization to proceed

### 2. Identify the necessary information

### 3. Perform fact-finding to gather the required information

### 4. Analyze the information

### 5. Present results and recommendations to management

## Obtain authorization to proceed

### Projects can create concern or opposition

### Need clear authorization from management

### Good communication is important

#### Initial meeting with managers and users

#### Explain the project

#### Describe your responsibilities

#### Invite questions

## Identify the necessary information

### Review the preliminary investigation objectives

### List all information needed for these objectives

### Prepare a schedule of activities for this phase

## Perform fact-finding to gather the required information

### Analyze organization charts

### Conduct interviews

### Review current documentation

### Observe current operations to obtain information

### Conduct a brief survey of people who use the system

## Analyze the information

### Identify alternatives

#### Include costs and benefits

#### Recommend an action

### Possible actions

#### Take no further action

#### Apply some other solution

#### Proceed to systems implementation phase

#### Proceed to next SDLC phase — systems analysis

## Present your results and recommendations to management

### Typical report sections

#### Introduction

#### Systems request summary

#### Findings

#### Recommendations

#### Time & cost estimates

#### Expected benefits

#### Appendix

### Oral presentation also might be required